**Sprint 3 Report, Slugloop, 05/23/23**

* **Actions to stop doing:** 
  + We should stop working on different user stories at the same time, as it only encourages individual action
  + Our team needs to stop concentrating on different tasks and parts of different user stories, as it’s hampering our cooperation and ability to finish a single user story quickly and effectively.
* **Actions to start doing:** 
  + We need to start working on a common user story, and have more collaborative efforts when working with the code bases.
* **Actions to keep doing:** 
  + A lot more time has been spent online discussing current tasks and assisting each other on understanding the codebase
  + New agreements and advice from TA has led to keeping our schedules open for questions at certain times
* **Work completed/Not completed:** 
  + Completed significant number of tasks for upcoming user stories
  + Finished user story 2 for creating a list view of the bus stations
  + Still working on the backend logic for bus arrival time
  + CW/CCW logic completed
* **Work completion rate:** 
  + 6 Tasks completed, 2 users stories fully completed
  + About 15-20 hours worked per person during the sprint
  + We’ve completed a good amount tasks and finished user story 2 this sprint