
**Sprint 2 Report, Slugloop, 05/09/23**

* **Actions to stop doing:** 
  + Need to stop working individually as much now that our tasks will affect each other’s work much more
  + Our team failed to satisfy many of the user stories because of the dramatic changes our TA made to the project. Many of the user stories were removed, especially the ones concerning the Metro API. In addition, some new user stories were added concerning our project with Firebase. These changes were made halfway through the sprint, explaining our struggle to finish the features.
* **Actions to start doing:** 
  + Frontend team should schedule sessions to work together to boost efficiency in completing tasks
  + Backend team should do the same
  + Our team needs to also do a better job of estimating the difficulty/time to completion of tasks. This will help us prioritize tasks better.
* **Actions to keep doing:** 
  + We have been doing a better job of making our scrum meetings this sprint. This has allowed us to keep track of our progress and on maintaining our scrum board.
  + Our meetings also helped us keep track of our new tasks after the massive change by our TA.
* **Work completed/Not completed:** 
  + Completed the majority of user story 1, where we added polylines to the routes.
  + Completed user story 4, where we created a logo, and added color to the different routes.
  + The other user stories are newly added, so we have begun learning and working on those tasks.
* **Work completion rate:** 
  + 2 user stories completed
  + About 15 hours worked per person during the sprint
  + For both sprints, we have completed < 1 user story per day. This sprint, we completed 2 stories whereas the last sprint we completed 1
  + Burndown Chart shown below:
  + ****